Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 2 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS72673 |
| Project Name | Gemini Historical Artifact Description |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation:

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Input | USN-1 | As a user, I can enter the artifact name or historical prompt so that the AI can generate a description. | 1 | High | Yugendran |
| Sprint-1 | Image Upload | USN-1 | As a user, I can upload an image of a historical artifact so that the system can analyze it. | 2 | High | Yugendran |
| Sprint-2 | AI Description Generation | USN-1 | As a user, I can generate a detailed artifact description using Generative AI so that I can understand its History. | 3 | High | Yugendran |
| Sprint-2 | Output Display | USN-1 | As a user, I can view the generated description on the screen so that I can read and use the information. | 1 | Medium | Yugendran |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Error Handling | USN-1 | As a user, I receive an error message when input is missing so that i can correct it. | 2 | Medium | Yugendran |
| Sprint-3 | Documentation | USN-1 | Prepare project documentation and final report. | 2 | High | Yugendran |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 3 | 6 Days | 02 Feb 2026 | 07 Feb 2026 | 3 | 07 Feb 2026 |
| Sprint-2 | 6 | 6 Days | 09 Feb 2026 | 14 Feb 2026 | 6 | 14 Feb 2026 |
| Sprint-3 | 2 | 4 Days | 16 Feb 2026 | 19 Feb 2026 | 2 | 19 Feb 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration

unit (story points per day)

AV = sprint duration / velocity = 11/16 = 0.69